ME-BRD-001

Business Requirements Document

Madhav E-Commerce Analytics and Digital Twin

Project: Supply Chain Intelligence Hub and Digital Twin

Document owner: Business Analysis / Product Management

Version: 1.0

Status: Draft for stakeholder review

Date: 17 August 2026

Classification: Internal

Document purpose

This controlled document defines the approved scope and requirements for transforming the existing analytics notebook and Power BI dashboard into a governed, scenario-based supply-chain digital twin.

Approval gate: Requirements become baselined only after Business Owner, Operations, Finance, Data/Technology, and Quality approval.

# Document control

## Revision history

| Version | Date | Author/Owner | Change | Status |
| --- | --- | --- | --- | --- |
| 1.0 | 17 Aug 2026 | Business Analysis | Initial controlled draft | Review |

## Review and approval

| Role | Name | Decision | Date |
| --- | --- | --- | --- |
| Business Sponsor | ________________ | Approve / Reject | __________ |
| Supply Chain Owner | ________________ | Approve / Reject | __________ |
| Finance Owner | ________________ | Approve / Reject | __________ |
| Data/Technology Owner | ________________ | Approve / Reject | __________ |
| Quality Owner | ________________ | Approve / Reject | __________ |

# 1. Business need and objectives

The business requires a governed capability to test pricing, growth, inventory, returns, and disruption policies before committing cash, stock, or promotional budget.

| Objective | Success indicator |
| --- | --- |
| Protect profitable growth | Revenue growth meets contribution-margin gate |
| Improve product availability | Higher fill rate and fewer lost units |
| Reduce avoidable returns | Lower return rate and handling cost |
| Optimize working inventory | Service target achieved within stock/cash limits |
| Operationalize in Power BI | Scenario, confidence, and exception views |

# 2. Scope

In scope: current PostgreSQL ETL, analytical views, Power BI model, 2018 orders/details, 12-month sub-category simulation, five scenarios, outputs, controls, and pilot roadmap.

Out of scope: autonomous purchasing/pricing, real payment processing, warehouse execution, supplier contracting, and SKU/location optimization until source fields exist.

# 3. Stakeholders

| Stakeholder | Accountability |
| --- | --- |
| Business Owner | Outcomes and policy approval |
| Sales/Marketing | Pricing and campaign rules |
| Merchandising/Inventory | Availability and replenishment |
| Finance | Unit economics and investment limits |
| Customer Service | Return/cancellation policy |
| Data/BI | ETL, PostgreSQL, Power BI, quality |
| Risk/Audit | Approvals and non-autonomous control |

# 4. Business requirements

EBR-001 — Unified decision view

Requirement: The solution shall combine historical commerce KPIs with scenario outcomes.

Priority: Must  |  Owner: Business/Product

EBR-002 — Policy comparison

Requirement: Users shall compare baseline, growth, margin, inventory, and stress policies.

Priority: Must  |  Owner: Business/Product

EBR-003 — Profit protection

Requirement: All growth decisions shall show revenue, cost, returns, and profit together.

Priority: Must  |  Owner: Business/Product

EBR-004 — Availability

Requirement: The solution shall quantify fill rate, lost demand, inventory, and replenishment.

Priority: Must  |  Owner: Business/Product

EBR-005 — Return control

Requirement: The solution shall quantify returned units and handling costs using approved assumptions.

Priority: Must  |  Owner: Business/Product

EBR-006 — Product targeting

Requirement: Results shall be available by category and sub-category.

Priority: Must  |  Owner: Business/Product

EBR-007 — Power BI

Requirement: Scenario outputs shall refresh into governed Power BI pages.

Priority: Must  |  Owner: Business/Product

EBR-008 — Auditability

Requirement: Runs shall retain source, policy, horizon, count, seed, version, and status.

Priority: Must  |  Owner: Business/Product

EBR-009 — Human approval

Requirement: The prototype shall not autonomously change price, stock, or orders.

Priority: Must  |  Owner: Business/Product

EBR-010 — Production evolution

Requirement: The design shall support SKU, stock, PO, supplier, fulfillment, discount, return, and shipping data.

Priority: Should  |  Owner: Business/Product

# 5. KPIs, risks, and acceptance

| KPI | Definition |
| --- | --- |
| Revenue | Net fulfilled sales after simulated returns |
| Profit | Revenue minus COGS and return handling |
| Fill rate | Gross fulfilled units ÷ demanded units |
| Lost units | Demand not fulfilled |
| Return rate | Returned units ÷ gross units sold |
| Average inventory | Mean ending virtual stock |
| Inventory turns | Modeled COGS relative to average inventory value |

Primary risks: missing operational inventory/return data, one-year history, inferred unit costs, overreliance on scenario results, and excess stock from portfolio-wide rules.

Acceptance requires reconciled historical KPIs, approved assumptions and limits, traceability of Must requirements, reproducible runs, Power BI contract tests, and verified human control.