UM-DTR-001

Urban Mobility Digital Twin Report

Enterprise Mobility Intelligence — scenario simulation and implementation roadmap

Project: Supply Chain Intelligence Hub and Digital Twin

Document owner: Business Analysis / Product Management

Version: 1.0

Status: Draft for stakeholder review

Date: 17 August 2026

Classification: Internal

Document purpose

This controlled document defines the approved scope and requirements for transforming the existing analytics notebook and Power BI dashboard into a governed, scenario-based supply-chain digital twin.

Approval gate: Requirements become baselined only after Business Owner, Operations, Finance, Data/Technology, and Quality approval.

# 1. Executive result

The existing solution is a strong analytics pipeline: it ingests and cleans monthly TLC mobility data, validates quality, models the dataset in Snowflake SQL, and presents executive KPIs in Power BI. The added digital twin converts that historical view into a forward-looking capacity and service simulation by license class.

Recommendation: Pilot the Balanced policy as the operational default, use Transit Priority as the high-service target, and apply Sustainability measures as a parallel emissions and shared-mobility program.

| Outcome | Baseline | Balanced | Transit Priority | Sustainability |
| --- | --- | --- | --- | --- |
| Service rate | 95.1% | 99.7% | 99.9% | 96.8% |
| Unmet trips/day | 46,319 | 3,372 | 1,092 | 31,050 |
| Served trips/day | 895,348 | 966,355 | 977,422 | 928,520 |
| Trip minutes | 20.0 | 19.0 | 18.4 | 19.4 |
| Shared trips/day | 7,044 | 8,288 | 8,214 | 9,117 |
| Emissions index | 541,122 | 517,828 | 511,540 | 409,336 |

# 2. Source project assessment

896 monthly records, six license classes, January 2010 through May 2026.

Python ingestion, cleaning, and validation scripts produce a 14-field processed monthly dataset.

Snowflake SQL creates the MONTHLY_MOBILITY table and analytical views for mobility and Power BI KPIs.

Power BI provides executive cards and trends for trips, drivers, vehicles, fare, and productivity.

Farebox, credit-card, and shared-trip fields are sparse by design and must not be treated as complete across all classes.

# 3. Twin model

Each license class is represented as a monthly state containing demand, active vehicles, drivers, trip duration, productive trips per vehicle, served and unmet demand, shared trips, farebox where covered, capacity pressure, and an operational emissions proxy. A capped recent trend and seasonal index set the demand baseline. Each policy changes demand, active fleet, driver supply, trip time, productivity, sharing, and emissions intensity. Five hundred Monte Carlo runs quantify stochastic uncertainty.

# 4. Scenario insights

Transit Priority produces the highest modeled service: 99.9% and only 1,092 unmet trips/day, while reducing trip time by 1.6 minutes.

Balanced reaches 99.7% service with an emissions-index reduction of 4.3% and is the best pilot compromise.

Sustainability reduces the emissions proxy by 24.4% and raises shared trips by 29.4%, but leaves about 31,050 unmet trips/day.

The Disruption scenario shows material fragility: service falls to about 64.9%, providing a basis for fleet and driver contingency thresholds.

Farebox results cover only records with observed fare data; they should not be interpreted as total market revenue.

# 5. Insight implementation

| Insight | Operational action | Control metric |
| --- | --- | --- |
| Capacity pressure | Reallocate active vehicles and driver incentives by license class/month | Pressure <=1.0 and service >= target |
| Trip-time leverage | Prioritize curb, dispatch, routing, and congestion interventions | Weighted minutes/trip |
| Shared mobility | Promote shared service where demand and capacity permit | Shared trips and emissions index |
| Resilience gap | Predefine surge fleet, driver, and incident-response thresholds | Service under disruption |
| Data coverage | Display financial/payment KPIs only for covered classes | Coverage rate and null count |

# 6. Power BI implementation

Load mobility_scenario_summary.csv for scenario cards and confidence intervals.

Load mobility_twin_monthly_state.csv for month, scenario, and license-class trends.

Add Scenario and License Class slicers; show service, unmet trips, capacity pressure, vehicles, drivers, trip time, sharing, fare coverage, and emissions proxy.

Add an Assumptions page showing source period, run count, horizon, random seed, policy parameters, and limitations.

Refresh in sequence: processed data → validation → twin run → output validation → Power BI refresh.

# 7. Limitations and production roadmap

This is a calibrated scenario model, not a traffic microsimulation or guaranteed forecast.

Monthly aggregates cannot represent zones, roads, queues, origin-destination flows, weather, events, or intraday peaks.

The emissions index is an operational proxy; replace it with vehicle-class, fuel, distance, occupancy, and speed-based emissions factors.

Production requires dated trip/dispatch events, geographic supply-demand, incident and weather feeds, fleet availability, costs, and service-level definitions.

Back-test at least 12 months, approve policy constraints, retain human decision authority, and monitor drift by license class.